Note for Editor: Intended for publication in period: 10 to 12 December 2009

This is a regular update on progress with the Millennium Challenge Corporation Vanuatu Project compiled by MCA-Vanuatu and the Design and Build Contractor – Downer EDI Works Vanuatu Ltd on behalf of the MCA-V Project Team.

MCA Update #50 Efate Ring Road & Santo East Coast Road

Highlights: First Lelepa Hill Concrete Pavement Slab Poured

| Getting ready to pour the first panel. | Screeding the first panel to produce an even surface - as the work is observed and recorded. |
| --- | --- |
| Starting to pour the second panel. The pavement will constructed in a series of 6 m long sections. | Checking concrete quality on site. Subcontractor Pierre Brunet measures how stiff the concrete is. |

Santo Planned Work

Pavement construction will continue between the 17 km mark and the 25 km mark.

Efate Planned Work

Clearing and widening work will progress through Epau Village towards Pangpang. Side drains and pavement will be constructed between Ekipe and Epau. Pavement finishing and sealing work will continue between Onesua and Epule. Crews will also tidy up the work sites and relocate plant for the Christmas Holiday close down period.

Traffic Caution

Traffic flows on the Lelepa Hill and Klehm’s Hill will continue to be restricted to one lane while the guardrail and concrete pavement is constructed. There will also be total road closures while the concrete trucks discharge. Twenty-four hour traffic control will be in place and road users are urged to comply with the safety signs and the directions of the traffic controllers on site.

| Enquiries to: Catherine Malosu or Environment Social Impact Officer MCA-Vanuatu Phone: 26918 cmalosu@vanuatu.gov.vu | Craig Smart Stakeholder Liaison Manager Downer EDI Works Phone 5585 002 craig.smart@downerediworks.co.nz |
| --- | --- |

Next update will be provided on Thursday 17 December 2009